REAL ESTATE SAAS PLATFORM

Complete Technical Build Document

Django + DRF + PostgreSQL + n8n + AI Media Generation

Version 2.0  |  Sarouty-First Architecture

May 2026  |  Hamza & Joseph

CHANGE LOG v2.0: Sarouty.ma replaces PropertyFinder cross-matching. One source = listing data + agency contacts. No matching algorithm needed.

# 1. Project Overview

This document describes the complete architecture, implementation steps, and technical decisions required to build a production-ready Real Estate SaaS platform for the Moroccan market. The platform aggregates property listings from Sarouty.ma (primary source), enriches them with financial data from the Yakeey dataset, generates automated AI media content, distributes it across social channels, and converts agency attention into paying subscriptions.

## 1.1 What We Are Building

| Layer | What It Does |
| --- | --- |
| Listing Platform | Public-facing website with property search, filters, detail pages, map view |
| Agency Dashboard | Private portal for agencies to see analytics, manage listings, pay for promotion |
| Data Pipeline | Automated ingestion from Sarouty.ma (listings + agency contacts) + Yakeey parquet (enrichment) |
| Media Engine | AI-generated property videos, reels, captions, and social posts per listing |
| Distribution System | Scheduled posting to Instagram, TikTok, Facebook, YouTube Shorts |
| Admin Panel | Internal control panel to manage listings, users, payments, scraping jobs |
| REST API (DRF) | All backend logic exposed as API — consumed by frontend and mobile apps |

## 1.2 Business Model

| Revenue Stream | How It Works | Price |
| --- | --- | --- |
| Free Listing | All scraped properties listed free to build inventory | Free |
| Priority Listing | Agency pays to appear at top of search results | 500–2,000 MAD/mo |
| Verified Badge | Agency pays for trust badge + contact highlight | 300 MAD/mo |
| Lead Notifications | Agency gets notified when someone views/calls their listing | 800 MAD/mo |
| Social Boost | Listing gets posted to all social channels with AI video | 200 MAD/listing |
| Agency Subscription | Full dashboard + analytics + all features bundled | 1,500–5,000 MAD/mo |

# 2. Data Strategy — Sarouty-First Architecture

KEY DECISION v2.0: Sarouty.ma is the single primary scrape source. It provides both listing data AND agency contacts in one record. Yakeey is used only for financial data enrichment. No cross-dataset matching is needed.

## 2.1 Why Sarouty.ma is the Primary Source

Joseph correctly identified that there is no shared property ID between Yakeey and Sarouty/PropertyFinder. Attempting to match them by price + area + neighborhood would produce unreliable results (~30% error rate). Sarouty.ma solves this problem entirely:

| Data Point | Yakeey | Sarouty.ma |
| --- | --- | --- |
| Property details (area, rooms, price) | YES — very rich | YES — complete |
| Property images | YES — Yakeey CDN | YES — Sarouty CDN |
| GPS coordinates | YES — precise lat/lng | YES |
| Agency name | NO — Yakeey staff only | YES — real agency name |
| Agency phone | NO — Yakeey staff only | YES — direct agency phone |
| Agency WhatsApp | NO | YES — often listed |
| Agency logo | NO | YES |
| Agency profile page | NO | YES — sarouty.ma/trouver-une-agence/ |
| Registration fees breakdown | YES — priceDetails fields | NO — not exposed |
| Total acquisition cost | YES — calculated | NO |
| Sarouty listing ID (in URL) | NO | YES — ?listing_id=902701 |

## 2.2 Revised Data Architecture — Two Roles

| Source | Role | When Used | What We Extract |
| --- | --- | --- | --- |
| Sarouty.ma (scraper) | PRIMARY — listing + agency | Daily, ongoing | All listing data + agency name, phone, WhatsApp, logo, profile URL |
| Yakeey parquet (Joseph's file) | ENRICHMENT only | One-time + occasional refresh | Registration fees, acquisition cost, detailed financial breakdown |
| Sarouty Agency Directory | Agency seed data | One-time + monthly refresh | Pre-built list of all agencies before scraping individual listings |

## 2.3 Sarouty.ma Structure

Sarouty.ma (formerly PropertyFinder.ma — redirects to sarouty.ma) is the leading agency-based portal in Morocco. Key structural facts:

- Listing URL format: sarouty.ma/property-details/?listing_id=902701

- listing_id is a sequential integer — scrapeable by range

- Agency directory: sarouty.ma/trouver-une-agence/ — lists all registered agencies

- Each listing page shows: property details, photos, agency name, phone, WhatsApp button

- Pages are partially server-rendered (some data in HTML, some loaded via API calls)

- Playwright required for full data extraction due to JS-rendered contact buttons

## 2.4 Yakeey Enrichment Strategy

Joseph's Yakeey parquet file has unique financial data not available on Sarouty. We use it to add value to our platform that competitors cannot match:

| Yakeey-Only Data | How We Use It on Platform | Buyer Value |
| --- | --- | --- |
| priceDetails_registrationFees | Show exact registration cost on listing page | Buyer knows total cost upfront |
| priceDetails_totalPrice | Show true acquisition cost (price + all fees) | Full transparency — unique feature |
| priceDetails_notaryFeesWithoutTaxes | Itemized fee breakdown table | No hidden costs surprise |
| priceDetails_landRegistrationFees | Included in fee breakdown | Full transparency |
| priceDetails_acquisitionCosts | Highlight total outlay needed | Buyer can plan finances |
| features_ columns (50+ booleans) | Rich amenity filters + icons | Better search experience |

Yakeey enrichment is OPTIONAL per listing. If a Sarouty listing has no Yakeey match, we still display it — just without the fee breakdown. No data is blocked behind enrichment.

## 2.5 Yakeey-to-Sarouty Enrichment Matching

Since we no longer need to match for agency contacts, the Yakeey match is now low-stakes — it only adds financial data. We can afford to be conservative:

- Match criteria: same city + same neighborhood + same property type + area within 3% + price within 5%

- If all 5 match: apply enrichment (high confidence)

- If 4 of 5 match: apply enrichment with a flag (medium confidence — show disclaimer)

- If fewer than 4 match: do NOT enrich — leave financial fields empty

- Store enrichment_confidence (HIGH/MEDIUM/NONE) and yakeey_id on Property model

A wrong enrichment (showing incorrect fees for a different property) is worse than no enrichment. Be conservative. Only enrich on HIGH confidence matches.

# 3. Full Technology Stack

| Category | Technology | Purpose |
| --- | --- | --- |
| Backend Framework | Django 5.x + DRF | Core API, business logic, admin panel |
| Database | PostgreSQL 16 | Primary data store for all listings, users, analytics |
| Cache / Queue | Redis 7 | Caching, Celery task queue, rate limiting, scraper deduplication |
| Task Queue | Celery + Celery Beat | Async jobs: scraping, media gen, social posting |
| Search | PostgreSQL Full-Text Search (Phase 1), Elasticsearch (Phase 2) | Property search with filters |
| Web Scraping | Playwright + httpx + BeautifulSoup4 | Sarouty.ma scraping (JS-rendered pages) |
| File Storage | Cloudflare R2 (S3-compatible) | Images, videos, generated media — free egress |
| CDN | Cloudflare | Serve media fast globally |
| Automation | n8n (self-hosted, existing server) | Scraping orchestration, webhook triggers, alerts |
| AI Captions | OpenAI GPT-4o | Generate captions in French + Arabic |
| Video Generation | FFmpeg (self-hosted) | Property slideshow videos — no API cost |
| Frontend | Next.js 14 (separate repo) | Public listing site + agency dashboard |
| Auth | Django SimpleJWT | JWT-based authentication for API |
| Payments | Stripe | Subscription billing (international cards + links) |
| Email | Mailgun | Transactional emails (reuse existing RabbitFunding setup) |
| Hosting | Hetzner VPS (backend) + Vercel (frontend) | Cost-efficient production hosting |
| CI/CD | GitHub Actions | Auto-deploy on push to main |
| Containerization | Docker + Docker Compose | Consistent local and prod environments |
| Monitoring | Sentry + UptimeRobot | Error tracking and uptime alerts |

# 4. Database Schema

Below is the complete database design. Every table maps to a Django model. Schema is updated to reflect Sarouty as primary source and Yakeey as enrichment.

## 4.1 Property Model (Updated)

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key, auto-generated |
| sarouty_id | IntegerField unique | Sarouty listing_id from URL e.g. 902701 — PRIMARY source ID |
| yakeey_id | CharField(20) nullable | Yakeey ID e.g. CA008888 — only set if enrichment match found |
| enrichment_confidence | CharField | HIGH / MEDIUM / NONE — confidence of Yakeey match |
| listing_type | CharField | SALE or RENT |
| property_type | CharField | FLAT, TERRAIN, COMMERCIAL, VILLA, RIAD, PENTHOUSE, DUPLEX |
| status | CharField | LISTED, SOLD, RENTED, ARCHIVED |
| price | DecimalField | Price in MAD |
| currency | CharField(5) | DH default |
| area | DecimalField | Total area in m2 |
| living_area | DecimalField nullable | Habitable area in m2 |
| rooms | IntegerField | Number of bedrooms |
| bathrooms | IntegerField | Number of bathrooms |
| floor | IntegerField nullable | Unit floor number |
| total_floors | IntegerField nullable | Total floors in building |
| construction_year | IntegerField nullable | Year built |
| furnished | BooleanField | Is furnished |
| is_new | BooleanField | New construction project |
| description | TextField | Full description text (French/Arabic) |
| general_state | CharField | GOOD, FAIR, TO_BE_RENOVATED, NEW |
| latitude | DecimalField(9,6) | GPS latitude |
| longitude | DecimalField(9,6) | GPS longitude |
| city | ForeignKey -> City | City reference |
| district | ForeignKey -> District nullable | District reference |
| neighborhood | ForeignKey -> Neighborhood nullable | Neighborhood reference |
| main_address | CharField | Street address text |
| agency | ForeignKey -> Agency | Owning agency — scraped from Sarouty listing page |
| source_url | URLField | Original Sarouty listing URL |
| is_featured | BooleanField default False | Priority listing (paid upgrade) |
| is_verified | BooleanField default False | Agency claimed and verified listing |
| views_count | IntegerField default 0 | Page view counter (denormalized for speed) |
| registration_fees | DecimalField nullable | From Yakeey enrichment only |
| land_registration_fees | DecimalField nullable | From Yakeey enrichment only |
| notary_fees | DecimalField nullable | From Yakeey enrichment only |
| total_acquisition_cost | DecimalField nullable | Full buyer cost — from Yakeey enrichment |
| scrape_status | CharField | PENDING, SCRAPED, ENRICHED, FAILED |
| last_scraped_at | DateTimeField nullable | Last time we re-scraped this listing |
| created_at | DateTimeField auto_now_add | Record creation timestamp |
| updated_at | DateTimeField auto_now | Last update timestamp |

## 4.2 Agency Model (Updated — Now Primary Data)

Agency is now a first-class model populated directly from Sarouty scraping. Every listing has a guaranteed real agency.

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| sarouty_agency_id | CharField nullable | Agency ID from Sarouty directory |
| sarouty_profile_url | URLField nullable | Agency profile URL on Sarouty |
| name | CharField(200) | Agency name — scraped from Sarouty |
| phone | CharField(20) | Primary contact phone — scraped from Sarouty |
| whatsapp | CharField(20) nullable | WhatsApp number — scraped from Sarouty |
| email | EmailField nullable | Agency email if visible on Sarouty |
| website | URLField nullable | Agency website |
| logo_url | URLField nullable | Agency logo from Sarouty |
| city | ForeignKey -> City | Primary city of operation |
| total_listings | IntegerField default 0 | Count of listings on our platform |
| is_claimed | BooleanField default False | Agency has registered on our platform |
| is_verified | BooleanField default False | Identity verified |
| subscription_plan | ForeignKey -> SubscriptionPlan nullable | Active paid plan |
| subscription_expires_at | DateTimeField nullable | Plan expiry |
| platform_user | OneToOneField -> User nullable | If agency has logged into dashboard |
| created_at | DateTimeField auto_now_add | When we first scraped this agency |
| updated_at | DateTimeField auto_now | Last scrape refresh |

## 4.3 PropertyImage

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| property | ForeignKey -> Property | Parent property |
| original_url | URLField | Source URL from Sarouty CDN |
| r2_key | CharField nullable | Our Cloudflare R2 storage key after download |
| r2_url | URLField nullable | Our CDN URL for the image |
| order | IntegerField default 0 | Display order |
| is_main | BooleanField default False | Is the cover/hero image |
| created_at | DateTimeField auto_now_add | Upload timestamp |

## 4.4 PropertyFeatures (OneToOne with Property)

One row per property storing all boolean amenities as BooleanFields. Fields sourced from both Sarouty scrape and Yakeey enrichment: elevator, underground_parking, outdoor_parking, terrace, balcony, garden, private_garden, pool, private_pool, gym, sauna, security_guard, intercom, gated_community, equipped_kitchen, american_kitchen, laundry_room, storage_space, concierge, janitor, fiber, air_conditioning, central_heating, electric_water_heater, gas_water_heater, fireplace, maid_room, and 20+ more.

## 4.5 Location Models

| Model | Fields | Notes |
| --- | --- | --- |
| Country | id, name, code (MA) | Morocco only initially |
| City | id, name, country, latitude, longitude, slug | Casablanca, Rabat, Marrakech, Tanger... |
| District | id, name, city, slug | Maarif, Gauthier, Ain Sebaa... |
| Neighborhood | id, name, district, slug, latitude, longitude | Finest granularity for map search |

## 4.6 Analytics & Tracking

| Model | Key Fields | Purpose |
| --- | --- | --- |
| PropertyView | property, ip_address, user_agent, referrer, created_at | Track every listing page view |
| PropertyClick | property, click_type (call/whatsapp/email), agency, created_at | Track contact button clicks |
| AgencyAnalyticsSummary | agency, date, views, clicks, leads, top_property_id | Daily aggregated stats for dashboard |
| SocialPost | property, platform, post_url, posted_at, likes, shares, views | Track social media performance |
| LeadEvent | property, agency, phone_hash, source, created_at | Inbound lead tracking (phone hashed for privacy) |

## 4.7 Scraper State Tracking

| Model | Key Fields | Purpose |
| --- | --- | --- |
| ScrapeJob | id, source (sarouty/yakeey), status, started_at, finished_at, records_scraped, errors_count | Track each scrape run |
| ScrapeError | job, listing_id, url, error_message, created_at | Log individual scrape failures for retry |
| AgencyScrapeRecord | agency, last_scraped_at, listings_found, scrape_job | Track per-agency scrape history |

## 4.8 Subscription & Payments

| Model | Key Fields | Purpose |
| --- | --- | --- |
| SubscriptionPlan | id, name, price_monthly, features (JSON), max_listings, has_analytics, has_social_boost | Plan definitions |
| AgencySubscription | agency, plan, status, started_at, expires_at, stripe_sub_id | Active subscriptions |
| Payment | agency, amount, currency, status, gateway, gateway_payment_id, created_at | Payment records |

# 5. Django Project Structure

| App / Directory | Responsibility |
| --- | --- |
| config/ | settings.py, urls.py, wsgi.py, asgi.py — project config + env loading |
| apps/properties/ | Property + PropertyImage + PropertyFeatures models, serializers, viewsets, filters |
| apps/agencies/ | Agency model, User model, auth endpoints, agency profile management |
| apps/locations/ | Country, City, District, Neighborhood models + slug generation |
| apps/analytics/ | View/click tracking endpoints, aggregation tasks, dashboard data endpoints |
| apps/media_engine/ | FFmpeg video generation, GPT-4 caption generation, R2 upload tasks |
| apps/social/ | Instagram, Facebook, TikTok posting logic, scheduling, performance sync |
| apps/subscriptions/ | Plans, billing, Stripe webhook handlers, feature permission gating |
| apps/scraper/ | Sarouty scraper (primary), Yakeey parquet importer (enrichment), state tracking |
| apps/notifications/ | Email via Mailgun, WhatsApp via Twilio or direct link, push notifications |
| apps/admin_panel/ | Custom Django admin views, bulk operations, scrape job monitoring |
| common/ | Shared utilities: pagination, permissions, mixins, validators, throttling |
| celery_app.py | Celery app config, task routing, beat schedule |

## 5.1 settings.py Key Configuration

- base.py — shared settings for all environments

- development.py — DEBUG=True, local PostgreSQL, local Redis, no R2

- production.py — DEBUG=False, R2 storage, Sentry, Redis cache, strict CORS

Critical settings:

INSTALLED_APPS += [rest_framework, corsheaders, django_filters, celery, storages, drf_spectacular]

REST_FRAMEWORK: JWT default auth, CursorPagination (for large datasets), request throttling

DATABASES: PostgreSQL 16 with CONN_MAX_AGE=600 for connection pooling

CACHES: RedisCache backend, TIMEOUT=300 for listing list cache

CELERY_BROKER_URL: redis://localhost:6379/0

CELERY_RESULT_BACKEND: redis://localhost:6379/1

DEFAULT_FILE_STORAGE: storages.backends.s3boto3.S3Boto3Storage (Cloudflare R2)

AWS_S3_ENDPOINT_URL: https://<accountid>.r2.cloudflarestorage.com

CORS_ALLOWED_ORIGINS: [https://yourplatform.ma, https://www.yourplatform.ma]

# 6. Complete API Endpoints (DRF)

All endpoints follow REST conventions. Version prefix: /api/v1/. Authenticated endpoints require: Authorization: Bearer <access_token>

## 6.1 Properties API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/properties/ | Public | List properties — paginated, filterable, sortable |
| GET | /api/v1/properties/{id}/ | Public | Full property detail with agency, images, features, fees |
| GET | /api/v1/properties/search/ | Public | Full-text search across title, description, address |
| GET | /api/v1/properties/featured/ | Public | Priority-listed properties (paid placements) |
| GET | /api/v1/properties/similar/{id}/ | Public | Similar properties by neighborhood + type |
| GET | /api/v1/properties/map/ | Public | Lightweight list for map pins (id, lat, lng, price, type only) |
| POST | /api/v1/properties/ | Agency | Manually create listing (for self-listed properties) |
| PATCH | /api/v1/properties/{id}/ | Agency/Admin | Update own listing |
| DELETE | /api/v1/properties/{id}/ | Admin | Soft-delete (sets status=ARCHIVED) |
| POST | /api/v1/properties/{id}/view/ | Public | Record page view event |
| POST | /api/v1/properties/{id}/click/ | Public | Record contact click (call/whatsapp/email) |
| POST | /api/v1/properties/{id}/boost/ | Agency | Purchase social media boost for this listing |

## 6.2 Filter Parameters

| Parameter | Type | Example |
| --- | --- | --- |
| city | String (slug) | ?city=casablanca |
| district | String (slug) | ?district=maarif |
| neighborhood | String (slug) | ?neighborhood=gauthier |
| listing_type | SALE or RENT | ?listing_type=SALE |
| property_type | String | ?property_type=FLAT |
| price_min / price_max | Integer (MAD) | ?price_min=500000&price_max=2000000 |
| area_min / area_max | Integer (m2) | ?area_min=80&area_max=200 |
| rooms | Integer | ?rooms=3 |
| furnished | Boolean | ?furnished=true |
| is_new | Boolean | ?is_new=true |
| features | Comma-separated | ?features=elevator,pool,parking |
| has_fees_data | Boolean | ?has_fees_data=true (Yakeey-enriched only) |
| ordering | Field name | ?ordering=-price or ?ordering=area |
| is_featured | Boolean | ?is_featured=true |
| bbox | 4 floats (lon1,lat1,lon2,lat2) | ?bbox=-7.7,33.5,-7.5,33.7 (map bounds) |
| agency | UUID | ?agency=<agency_id> (all listings by agency) |

## 6.3 Agency & Auth API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register/ | Public | Agency self-registration (claim their scraped agency profile) |
| POST | /api/v1/auth/login/ | Public | Get JWT access + refresh tokens |
| POST | /api/v1/auth/refresh/ | Public | Refresh JWT using refresh token |
| POST | /api/v1/auth/logout/ | Auth | Blacklist refresh token |
| POST | /api/v1/auth/claim-agency/ | Auth | Link registered user to existing scraped agency |
| GET | /api/v1/agencies/ | Public | List all agencies with listing counts |
| GET | /api/v1/agencies/{id}/ | Public | Agency public profile + listings |
| GET | /api/v1/agencies/me/ | Agency | Current agency full profile |
| PATCH | /api/v1/agencies/me/ | Agency | Update agency profile (override scraped data) |
| GET | /api/v1/agencies/me/analytics/ | Agency | Dashboard analytics: views, clicks, leads |
| GET | /api/v1/agencies/me/analytics/social/ | Agency | Social media performance per post |
| GET | /api/v1/agencies/me/leads/ | Agency | Inbound leads list with masked phone |
| GET | /api/v1/agencies/me/listings/ | Agency | All agency listings with per-listing stats |

## 6.4 Scraper Admin API (Internal Use Only)

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/admin/scrape/sarouty/start/ | Admin | Trigger new Sarouty scrape job |
| POST | /api/v1/admin/scrape/yakeey/enrich/ | Admin | Run Yakeey enrichment pass on existing properties |
| GET | /api/v1/admin/scrape/jobs/ | Admin | List scrape jobs with status and stats |
| GET | /api/v1/admin/scrape/errors/ | Admin | List failed scrape records for retry |
| POST | /api/v1/admin/scrape/retry/{job_id}/ | Admin | Retry all failed records in a job |

## 6.5 Subscriptions & Payments API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/subscriptions/plans/ | Public | List all available subscription plans + features |
| POST | /api/v1/subscriptions/subscribe/ | Agency | Create Stripe checkout session |
| POST | /api/v1/subscriptions/cancel/ | Agency | Cancel current subscription (active until period end) |
| GET | /api/v1/subscriptions/status/ | Agency | Current plan, expiry, usage vs limits |
| POST | /api/v1/webhooks/stripe/ | Stripe | Stripe payment webhook handler |

## 6.6 Location & Market Stats API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/locations/cities/ | Public | All cities with property counts + avg price |
| GET | /api/v1/locations/districts/ | Public | Districts filtered by ?city= |
| GET | /api/v1/locations/neighborhoods/ | Public | Neighborhoods filtered by ?district= |
| GET | /api/v1/stats/market/ | Public | Avg price per m2 by city + type — market overview |
| GET | /api/v1/stats/agency/{id}/ | Public | Public-facing agency stats |

# 7. Sarouty.ma Scraper — Primary Data Source

Sarouty is now the ONLY scraper we need for complete data. One scrape gives us: property details + images + agency name + agency phone + agency WhatsApp.

## 7.1 Scraper Architecture

| Component | Technology | Role |
| --- | --- | --- |
| Scheduler | n8n Cron (daily 2 AM PKT) | Triggers scrape job via webhook to Django |
| HTTP Client | httpx (fast requests) | Fetch static HTML listing pages |
| JS Renderer | Playwright (headless Chromium) | For pages where contact info loads via JS |
| Parser | BeautifulSoup4 | Extract structured data from HTML |
| Rate Limiter | Redis token bucket | Max 1 request per 3 seconds — avoid IP ban |
| Deduplication | Redis SET of sarouty_ids | Skip listings already scraped today |
| State Tracking | ScrapeJob + ScrapeError models | Full audit log of every scrape run |
| Storage | Django management command | Save results directly to DB via Django ORM |
| Proxy Rotation | Optional Phase 2 | Rotating proxies if Sarouty blocks our VPS IP |

## 7.2 Step-by-Step Sarouty Scrape Process

### Phase A — Agency Directory Scrape (Run First, Monthly)

- Fetch sarouty.ma/trouver-une-agence/ — paginate through all pages

- For each agency card: extract name, phone, logo, profile URL, sarouty_agency_id

- Upsert into Agency model (create if new, update if existing)

- Result: complete Agency table before any listing scrape

Scraping the agency directory first means every listing we scrape later can be linked to an already-existing Agency record by name match — fast and clean.

### Phase B — Listing Discovery (Run Daily)

- Fetch listing index pages: sarouty.ma/acheter/ and sarouty.ma/louer/ paginated

- Extract all listing_id values from href attributes

- Check Redis SET sarouty:scraped_ids — skip IDs already scraped

- Add new IDs to scrape queue (Redis LIST or Celery chord)

- Log total new listings found in ScrapeJob record

### Phase C — Individual Listing Scrape

- For each listing_id in queue: fetch sarouty.ma/property-details/?listing_id={id}

- Try httpx first (fast). If contact info missing: fallback to Playwright

- Extract all fields — see Section 7.3 for full field list

- Match agency by name to existing Agency record (case-insensitive)

- If agency not found: create new Agency record with scraped data

- Save Property record with sarouty_id + agency FK

- Save PropertyImage records for each photo URL found

- Add sarouty_id to Redis SET sarouty:scraped_ids (expire after 30 days)

- Update ScrapeJob.records_scraped counter

- On error: save ScrapeError record — do not crash, continue to next listing

## 7.3 Fields to Extract from Each Sarouty Listing

| Field | Location on Page | Maps to Model |
| --- | --- | --- |
| listing_id | URL parameter | Property.sarouty_id |
| Price (MAD) | Price heading | Property.price |
| Property type | Type badge/breadcrumb | Property.property_type |
| Transaction type | Sale/Rent indicator | Property.listing_type |
| Area (m2) | Details section | Property.area |
| Rooms | Details section | Property.rooms |
| Bathrooms | Details section | Property.bathrooms |
| Floor / Total floors | Details section | Property.floor / total_floors |
| Construction year | Details section | Property.construction_year |
| Furnished | Details section | Property.furnished |
| City + Neighborhood | Breadcrumb / location tag | Property.city + neighborhood |
| Full address text | Location section | Property.main_address |
| GPS coordinates | Meta tags or Google Maps embed | Property.latitude + longitude |
| Description text | Description section | Property.description |
| Amenities/features | Feature icons list | PropertyFeatures booleans |
| All photo URLs | Image gallery | PropertyImage records |
| Agency name | Agency card on listing | Agency.name (match + link) |
| Agency phone | Call button / visible number | Agency.phone |
| Agency WhatsApp | WhatsApp button href | Agency.whatsapp |
| Agency logo URL | Agency card image | Agency.logo_url |
| Agency profile URL | Agency card link | Agency.sarouty_profile_url |

# 8. Yakeey Dataset — Enrichment Pipeline

The Yakeey parquet file provided by Joseph is used to add financial data (registration fees, total acquisition cost) to matching Sarouty listings. This is a one-time import that runs after the Sarouty scrape has populated the main data.

## 8.1 Step-by-Step Yakeey Enrichment Process

- pip install pandas pyarrow ftfy

- python manage.py enrich_from_yakeey --file=Yakeey.parquet

- Command logic:

  - Read parquet with pandas into DataFrame

  - Fix UTF-8 encoding issues using ftfy library (Ã© → é, Ã€ → À)

  - For each Yakeey row: extract city, neighborhood, property_type, area, price, priceDetails fields

  - Query our DB: find Property records matching city + neighborhood + type + area(±3%) + price(±5%)

  - If HIGH confidence match found: update Property with all priceDetails fields + set yakeey_id

  - If MEDIUM confidence match found: update with flag enrichment_confidence=MEDIUM

  - If no match: skip — do not create new records from Yakeey (Sarouty is authoritative)

- Run enrichment in batches of 200 rows with transaction.atomic()

- Log: total rows processed, HIGH matches, MEDIUM matches, unmatched, errors

## 8.2 Enrichment Fields Written to Property

| Yakeey Field | Property Model Field | Displayed As |
| --- | --- | --- |
| priceDetails_sellerPrice | registration_fees (stored as note) | Seller's net price |
| priceDetails_registrationFees | registration_fees | Registration fees |
| priceDetails_landRegistrationFees | land_registration_fees | Land registration fees |
| priceDetails_notaryFeesWithoutTaxes | notary_fees | Notary fees (excl. VAT) |
| priceDetails_totalPrice | total_acquisition_cost | Total buyer cost (all fees included) |
| priceDetails_clientYakeeyFees | stored in JSON extras field | Platform fees (for reference) |

Enrichment data appears on the listing page as a unique 'Full Cost Breakdown' section. This is a competitive advantage — neither Sarouty nor Yakeey shows buyers the total acquisition cost in one clear view.

# 9. Celery Background Tasks

All heavy, slow, or scheduled work runs as Celery tasks — never in the request/response cycle.

| Task Name | Trigger | What It Does |
| --- | --- | --- |
| run_sarouty_agency_scrape | Monthly cron (1st of month, 1 AM) | Scrape sarouty.ma/trouver-une-agence/ — rebuild Agency table |
| run_sarouty_listing_discovery | Daily cron 2 AM | Find new listing IDs not yet in our DB |
| scrape_sarouty_listing | Per listing, chained from discovery | Scrape individual listing — extract all fields + agency |
| run_yakeey_enrichment | Manual / after major Yakeey file update | Match Yakeey rows to existing properties, write fee data |
| generate_listing_video | On new property saved (post_save signal) | FFmpeg video from property images |
| generate_social_caption | On new property saved | GPT-4o generates FR + AR captions + hashtags |
| download_property_images | On new property saved | Download images from Sarouty CDN → upload to R2 |
| schedule_social_posts | Daily 9 AM | Queue today's social posts across all platforms |
| post_to_instagram | Per listing, staggered | Post reel + caption to Instagram via Meta Graph API |
| post_to_facebook | Per listing, staggered | Post video to Facebook page |
| post_to_tiktok | Per listing, staggered | Post video to TikTok |
| sync_social_performance | Daily midnight | Fetch likes/views from each platform API → update SocialPost |
| aggregate_daily_analytics | Daily midnight | Compute AgencyAnalyticsSummary for each agency |
| send_lead_notification | On PropertyClick event | Email agency: someone clicked call/WhatsApp on their listing |
| sync_subscription_status | Hourly | Check Stripe for subscription changes, update DB |
| send_weekly_agency_report | Every Monday 8 AM | Email each agency: views, clicks, leads this week |
| refresh_stale_listings | Weekly Sunday 3 AM | Re-scrape listings older than 30 days to check if still active |
| cleanup_old_analytics | Monthly 1st | Archive raw analytics older than 12 months |

# 10. AI Media Generation Engine

Every property gets automatically generated media. This is what drives social growth without manual content creation.

## 10.1 Pipeline per New Property

- Trigger: post_save signal fires when new Property saved with status=SCRAPED

- Task: download_property_images — download all images from Sarouty CDN to R2

- Task: generate_social_caption — call GPT-4o with property details:

  - Input JSON: type, area, rooms, neighborhood, city, price, features list, description

  - Output JSON: caption_fr (Instagram <150 chars), caption_ar (Facebook), headline_fr, description_seo_fr, hashtags (10 tags)

  - Save all to Property model fields

- Task: generate_listing_video — FFmpeg slideshow:

  - Download top 5 images from R2 to temp /tmp/{property_id}/

  - Apply Ken Burns effect: slow zoom + pan per image

  - Overlay: neighborhood name, price (e.g. 1,600,000 DH), area (m2), rooms, brand watermark

  - Add royalty-free background music track

  - Output 1: 1080x1920 vertical (30s) → reel.mp4 — for Instagram/TikTok/Shorts

  - Output 2: 1080x1080 square (30s) → square.mp4 — for Facebook feed

  - Upload both to R2: media/videos/{property_id}/reel.mp4 and square.mp4

  - Update Property.reel_url, Property.square_video_url, Property.media_generated_at

- Task: schedule_social_posts — add to platform posting queues

## 10.2 FFmpeg Command — Vertical Reel

ffmpeg -framerate 1/6 -pattern_type glob -i '/tmp/{id}/images/*.jpg' \

-vf 'zoompan=z=if(lte(zoom,1.0),1.05,max(1.001,zoom-0.0015)):

x=iw/2-(iw/zoom/2):y=ih/2-(ih/zoom/2):d=180:s=1080x1920,

drawtext=text={NEIGHBORHOOD}:fontsize=52:fontcolor=white:x=60:y=1700,

drawtext=text={PRICE} DH:fontsize=48:fontcolor=yellow:x=60:y=1770' \

-c:v libx264 -t 30 -pix_fmt yuv420p -shortest output_reel.mp4

## 10.3 GPT-4o Caption Prompt

System: You are a real estate content writer for the Moroccan market. Write engaging social media captions in French and Arabic. Always include price, area, neighborhood. Keep caption_fr under 150 characters for Instagram. Include exactly 10 relevant Moroccan real estate hashtags. Respond ONLY in valid JSON with keys: caption_fr, caption_ar, headline_fr, description_seo_fr, hashtags.

# 11. Social Media Distribution System

## 11.1 Platform Strategy

| Platform | Format | Frequency | Best Content |
| --- | --- | --- | --- |
| Instagram | Reels (vertical 30s) + Carousels | 3x per day | Luxury listings, prime neighborhoods, price reveals |
| Facebook | Video + photo album post | 2x per day | Detailed listing with full description + agency contact |
| TikTok | Short vertical 15-30s | 2x per day | Fast property tour, price comparison, neighborhood tips |
| YouTube Shorts | Vertical 60s | 1x per day | Property walkthrough with narration |
| YouTube Long | Neighborhood guide 5-10min | Weekly | Phase 2 — build SEO authority |

## 11.2 Daily Posting Schedule (PKT Timezone)

| Time (PKT) | Time (Morocco) | Platform | Content |
| --- | --- | --- | --- |
| 11:00 AM | 8:00 AM | Instagram | Morning listing reel |
| 12:00 PM | 9:00 AM | Facebook | Detailed listing post |
| 1:00 PM | 10:00 AM | TikTok | Property tour video |
| 4:00 PM | 1:00 PM | Instagram | Neighborhood highlight |
| 6:00 PM | 3:00 PM | YouTube Shorts | Property walkthrough |
| 8:00 PM | 5:00 PM | Facebook | Evening listing post |
| 9:00 PM | 6:00 PM | TikTok | Market insight video |
| 10:00 PM | 7:00 PM | Instagram | Evening listing reel |

## 11.3 APIs Required

| Platform | API Needed | Approval Difficulty | Timeline |
| --- | --- | --- | --- |
| Instagram | Meta Graph API v18 — Reels publishing | Medium — need Meta Business verification | 1-2 weeks |
| Facebook | Meta Graph API v18 — Page posts | Same Meta App as Instagram | Same as above |
| TikTok | TikTok Content Posting API | Hard — need developer approval | 2-4 weeks |
| YouTube | YouTube Data API v3 — videos.insert | Easy — Google Cloud project + OAuth | 1-3 days |

Start with Instagram + Facebook (same Meta App) in Phase 3. Add TikTok and YouTube once Meta is working. n8n monitors posting jobs and retries failures after 1 hour.

# 12. Agency Dashboard

Agencies discover they're getting leads from our platform before they even register. The dashboard is the upsell tool — it shows them what they're missing by not being on a paid plan.

## 12.1 Agency Claim Flow

- Agency finds their listings on our platform (via social or direct search)

- They see a banner: 'This agency has 24 listings on our platform. Claim your profile to see analytics.'

- Click: goes to /claim-agency — enter phone number we already have

- OTP sent to that phone — verify identity

- Account created — agency linked to their existing scraped profile

- Free tier dashboard unlocked immediately — paid upgrade prompt shown

## 12.2 Dashboard Sections

| Section | Free Tier | Paid Tier |
| --- | --- | --- |
| Overview stats | Views this month (blurred after 5) | Full views, clicks, leads with trends |
| Listings list | See own listings, basic info | Per-listing view + click counts, days on market |
| Analytics charts | Locked — upgrade prompt | 30-day view history, traffic sources, peak times |
| Leads | Locked — see count only | Full lead list with masked phone, source, property |
| Social performance | Locked | Views/likes per post, best performing listings |
| Promote listings | Available — pay per boost | Discounted boosts + bulk scheduling |
| Subscription | Upgrade prompt | Current plan, renewal date, invoice history |
| Profile settings | Edit name, phone, logo | Full profile + WhatsApp + website |

# 13. Build Phases & Milestones

## Phase 1 — Foundation (Weeks 1-3)

| Task | Owner | Output |
| --- | --- | --- |
| GitHub repo setup + Django project + Docker Compose | Hamza | Local dev environment running |
| All models created + migrations run | Hamza | Full DB schema live |
| Sarouty agency directory scraper (Phase A) | Hamza | Agency table populated |
| Sarouty listing scraper (Phase B + C) | Hamza | 1,000+ listings in DB with agency contacts |
| Yakeey parquet enrichment command | Hamza | Fee data added where matched |
| DRF serializers + viewsets for properties, agencies, locations | Hamza | API returning JSON |
| JWT auth endpoints (register, login, claim-agency) | Hamza | Auth system working |
| Django admin configured for scrape monitoring | Hamza | Admin panel usable |
| Deploy to Hetzner VPS with Nginx + Gunicorn + SSL | Hamza | Live staging URL |
| Joseph shares final Yakeey parquet file | Joseph | Enrichment data available |
| Create Instagram + Facebook business accounts | Joseph | Accounts ready for API |

## Phase 2 — Public Platform (Weeks 4-6)

| Task | Owner | Output |
| --- | --- | --- |
| Next.js frontend: homepage + search + filters + results | Hamza | Public website live |
| Property detail page: images, map, features, fee breakdown, agency card | Hamza | Full listing page live |
| Agency public profile page | Hamza | Agency pages live |
| Analytics tracking: view + click events stored | Hamza | Event tracking working |
| Celery + Redis setup with all Phase 1 tasks running | Hamza | Background jobs active |
| Image download pipeline: Sarouty CDN → R2 | Hamza | Images served from our CDN |
| Daily re-scrape task for stale listings | Hamza | Listings stay fresh |
| Joseph: review platform, give feedback on UI | Joseph | Design iteration feedback |

## Phase 3 — Media & Social (Weeks 7-10)

| Task | Owner | Output |
| --- | --- | --- |
| FFmpeg video generation pipeline (all new listings) | Hamza | Videos auto-created per listing |
| GPT-4o caption generation (FR + AR) | Hamza | Captions auto-generated |
| R2 storage for all videos + updated CDN URLs in DB | Hamza | Videos served fast |
| Meta Graph API: Instagram Reels auto-posting | Hamza | Instagram posts going live daily |
| Meta Graph API: Facebook video posts | Hamza | Facebook posts going live |
| Social post schedule system with time-staggering | Hamza | Daily posting queue working |
| n8n: monitor social post failures + retry webhook | Hamza | Automated failure recovery |
| Joseph: monitor social accounts, engage with comments | Joseph | Community building |
| YouTube Data API: Shorts upload | Hamza | YouTube channel growing |

## Phase 4 — Monetization (Weeks 11-14)

| Task | Owner | Output |
| --- | --- | --- |
| Agency claim flow + OTP verification | Hamza | Agencies can self-onboard |
| Dashboard with free vs paid feature gating | Hamza | Freemium model live |
| Stripe subscription integration | Hamza | Payments working |
| Lead notification system (email + WhatsApp message) | Hamza | Agencies get lead alerts |
| Paid listing boost purchase flow | Hamza | Per-listing payments working |
| Weekly analytics email to all agencies (free + paid) | Hamza | Retention + upgrade driver |
| Joseph: contact first 20 agencies shown on platform | Joseph | First beta agency conversations |
| Joseph: convert 3 agencies to paid beta | Joseph | First MAD revenue |
| Production hardening: rate limits, security headers, backups | Hamza | Production-ready |

# 14. Deployment & Infrastructure

## 14.1 Server Setup

| Component | Spec / Tool | Notes |
| --- | --- | --- |
| VPS | Hetzner CX32 (4 vCPU, 8GB RAM) — ~15 EUR/mo | Same provider as existing workflow.hostyo.com |
| OS | Ubuntu 24.04 LTS | Standard LTS choice |
| Web Server | Nginx (reverse proxy + static files) | SSL termination, gzip, rate limiting |
| App Server | Gunicorn with 4 workers | Django WSGI server |
| Process Manager | Supervisor | Keeps Gunicorn + Celery + Celery Beat alive |
| SSL | Let's Encrypt via Certbot | Free HTTPS certificate, auto-renews |
| Database | PostgreSQL 16 on same VPS (Phase 1) | Move to Hetzner managed DB when revenue allows |
| Cache + Queue | Redis 7 on same VPS | Celery broker + Django cache |
| Media Storage | Cloudflare R2 | S3-compatible, free egress, cheap storage |
| Frontend Hosting | Vercel (free tier) | Next.js with automatic CDN |
| n8n | Reuse existing workflow.hostyo.com | Scrape scheduling + failure alerts |
| Monitoring | Sentry (errors) + UptimeRobot (uptime ping) | Free tiers sufficient |
| Backups | Hetzner snapshot + pg_dump to R2 daily | 30-day retention |

## 14.2 Docker Compose Services

version: '3.9'

services:

web:          # Gunicorn serving Django — port 8000

celery:       # Celery worker (scraping, media gen, social)

celery-beat:  # Celery Beat scheduler (cron jobs)

db:           # PostgreSQL 16

redis:        # Redis 7

nginx:        # Reverse proxy — port 80/443

## 14.3 GitHub Actions CI/CD

- On push to main branch: run pytest + flake8 linting

- If tests pass: SSH into Hetzner VPS

- On VPS: git pull → docker compose up --build -d

- Run: python manage.py migrate

- Run: python manage.py collectstatic --no-input

- Reload Gunicorn: kill -HUP <pid>

- Send success/failure notification to Slack or WhatsApp

# 15. Security Checklist

| Item | Implementation |
| --- | --- |
| SECRET_KEY | Stored in .env only, never in code, 50+ char random string |
| DEBUG=False in production | Environment variable, default False — never hardcode |
| ALLOWED_HOSTS | Explicit domain list only — never use '*' |
| HTTPS only | Nginx: redirect all HTTP → HTTPS permanently |
| JWT expiry | Access token: 15 minutes, Refresh token: 7 days with rotation |
| API rate limiting | DRF throttling: public 100/hour, authenticated 1000/hour |
| Scraper rate limiting | Redis token bucket: max 1 request per 3 seconds to Sarouty |
| SQL injection | Django ORM prevents — never use raw SQL or string formatting in queries |
| CORS | Only allow production frontend domain — never '*' |
| Phone number privacy | Store hashed phone in LeadEvent — show masked version in dashboard |
| File upload validation | MIME type check + max 5MB — reject non-image files |
| Admin URL | Change /admin/ to custom secret path e.g. /manage-x7k2/ |
| Scraper User-Agent | Use realistic browser user-agent string — rotate occasionally |
| Environment variables | All secrets in .env, loaded with python-decouple |
| Database backups | Automated daily pg_dump → R2 bucket with 30-day retention |
| Dependency audit | pip audit run weekly in CI pipeline — fail on critical vulnerabilities |

# 16. Joseph's Responsibilities

| Task | When | Deliverable |
| --- | --- | --- |
| Send complete Yakeey parquet file to Hamza | Week 1 | File transferred |
| Define target city priority: which city first? | Week 1 | City list in priority order |
| Create Instagram Business account for platform | Week 2 | Account live, connected to Meta Business |
| Create Facebook Business Page for platform | Week 2 | Page live, ready for API |
| Create TikTok account for platform | Week 3 | Account created |
| Choose and register domain name (.ma or .com) | Week 1 | Domain registered |
| Review homepage + listing page mockup from Hamza | Week 2 | Feedback within 48 hours |
| Manually browse Sarouty.ma — confirm which data is visible | Week 1 | Screenshot list of visible fields |
| Identify top 5 neighborhoods in Casablanca worth targeting first | Week 2 | Neighborhood list with rationale |
| Define content angles for social posts (luxury? affordable? new builds?) | Week 3 | Content strategy note |
| Start UK Ltd registration via 1st Formations | Week 4 | Company registration submitted |
| Contact first 10 agencies shown on platform — inform them they're listed | Week 8 | Agency response log |
| Convert 3 agencies to paid beta plan (target: 1,500 MAD/mo each) | Week 12 | First revenue: 4,500 MAD/mo |
| Handle all French/Arabic client-facing communication | Ongoing | Agency relationships managed |
| Report market feedback weekly: what agencies want, pain points | Ongoing | Weekly voice note or message to Hamza |

# 17. Monthly Cost Estimate (At Launch)

| Service | Cost/Month (USD) | Notes |
| --- | --- | --- |
| Hetzner CX32 VPS | ~$15 | Django + PostgreSQL + Redis + Celery + n8n reuse |
| Cloudflare R2 Storage | ~$5 | 10GB images/videos free, $0.015/GB after |
| OpenAI API (GPT-4o) | ~$15 | ~1,500 caption generations per month |
| Mailgun (email) | ~$5 | 1,000/month free — weekly reports + lead alerts |
| Domain name (.ma) | ~$2 | ~$24/year for .ma domain |
| Vercel (Next.js frontend) | $0 | Free hobby tier sufficient for Phase 1-2 |
| SSL Certificate | $0 | Let's Encrypt is completely free |
| UptimeRobot monitoring | $0 | Free tier — 50 monitors |
| Sentry error tracking | $0 | Free tier — 5,000 errors/month |
| GitHub Actions CI/CD | $0 | Free tier — 2,000 mins/month |
| Playwright (self-hosted) | $0 | Runs on same VPS — no API cost |
| FFmpeg (self-hosted) | $0 | Runs on same VPS — no API cost |
| TOTAL | ~$42/month | Extremely lean startup cost |

Break-even point: 1 agency at 1,500 MAD/month (~$150 USD) covers 3+ months of infrastructure. Profitable at 2 agencies. By Month 6 target of 15 paying agencies = 22,500 MAD/mo (~$2,250 USD) vs $42 infra cost.

# 18. KPIs & Success Metrics

| Metric | Month 1 | Month 3 | Month 6 |
| --- | --- | --- | --- |
| Sarouty listings scraped | 5,000+ | 15,000+ | 30,000+ |
| Agencies in DB (with contacts) | 500+ | 1,000+ | 2,000+ |
| Yakeey enrichment coverage | 30% of listings | 50% | 60% |
| Daily social posts published | 5 | 10 | 15+ |
| Total social followers (all platforms) | 300 | 3,000 | 15,000 |
| Monthly website visitors | 1,000 | 15,000 | 75,000 |
| Agencies contacted by Joseph | 10 | 75 | 200 |
| Agencies that claimed profile (free) | 2 | 20 | 80 |
| Paying agency subscriptions | 0 | 3 | 15 |
| Monthly Recurring Revenue (MAD) | 0 | 4,500 | 22,500 |
| Avg listing views per day | 50 | 500 | 3,000 |

# 19. Immediate Next Steps This Week

| # | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1 | Joseph sends Yakeey parquet file to Hamza | Joseph | Day 1 — Today |
| 2 | Agree on platform domain name | Both | Day 1 — Today |
| 3 | Hamza creates GitHub repo + Django project skeleton + Docker Compose | Hamza | Day 2 |
| 4 | Hamza builds all database models + migrations | Hamza | Day 3 |
| 5 | Hamza builds Sarouty agency directory scraper + test run | Hamza | Day 4 |
| 6 | Hamza builds Sarouty listing scraper — test on 100 listings | Hamza | Day 5 |
| 7 | Hamza runs Yakeey enrichment on scraped listings + report match rate | Hamza | Day 5 |
| 8 | Joseph: manually verify 5 scraped listings — confirm data accuracy | Joseph | Day 5 |
| 9 | Joseph: create Instagram + Facebook Business accounts | Joseph | Day 3 |
| 10 | Joseph: browse Sarouty.ma — confirm agency phone is visible on listings | Joseph | Day 2 |
| 11 | Both: weekly sync call every Monday 10 AM PKT / 8 AM Morocco | Both | Schedule today |

End of Document — Version 2.0 — May 2026  |  Sarouty-First Architecture