REAL ESTATE SAAS PLATFORM

Complete Technical Build Document

Django + DRF + PostgreSQL + n8n + AI Media Generation

Version 1.0  |  May 2026  |  Hamza & Joseph

# 1. Project Overview

This document describes the complete architecture, implementation steps, and technical decisions required to build a production-ready Real Estate SaaS platform for the Moroccan market. The platform aggregates property listings, generates automated media content, distributes it across social channels, and converts agency attention into paying subscriptions.

## 1.1 What We Are Building

| Layer | What It Does |
| --- | --- |
| Listing Platform | Public-facing website with property search, filters, detail pages, map view |
| Agency Dashboard | Private portal for agencies to see analytics, manage listings, pay for promotion |
| Data Pipeline | Automated ingestion of Yakeey + PropertyFinder.ma data via scraping/API |
| Media Engine | AI-generated property videos, reels, captions, and social posts per listing |
| Distribution System | Scheduled posting to Instagram, TikTok, Facebook, YouTube Shorts |
| Admin Panel | Internal control panel to manage listings, users, payments, scraping jobs |
| REST API (DRF) | All backend logic exposed as API — consumed by frontend and mobile apps |

## 1.2 Business Model

| Revenue Stream | How It Works | Price |
| --- | --- | --- |
| Free Listing | All scraped properties listed free to build inventory | Free |
| Priority Listing | Agency pays to appear at top of search results | 500–2,000 MAD/mo |
| Verified Badge | Agency pays for trust badge + contact highlight | 300 MAD/mo |
| Lead Notifications | Agency gets notified when someone views/calls their listing | 800 MAD/mo |
| Social Boost | Listing gets posted to all social channels with AI video | 200 MAD/listing |
| Agency Subscription | Full dashboard + analytics + all features bundled | 1,500–5,000 MAD/mo |

# 2. Full Technology Stack

| Category | Technology | Purpose |
| --- | --- | --- |
| Backend Framework | Django 5.x + DRF | Core API, business logic, admin panel |
| Database | PostgreSQL 16 | Primary data store for all listings, users, analytics |
| Cache / Queue | Redis 7 | Caching, Celery task queue, rate limiting |
| Task Queue | Celery + Celery Beat | Async jobs: scraping, media gen, social posting |
| Search | PostgreSQL Full-Text Search (Phase 1), Elasticsearch (Phase 2) | Property search with filters |
| File Storage | AWS S3 / Cloudflare R2 | Images, videos, generated media |
| CDN | Cloudflare | Serve media fast globally |
| Automation | n8n (self-hosted) | Scraping orchestration, webhook triggers, notifications |
| AI Media | OpenAI GPT-4 + ElevenLabs + Remotion / FFmpeg | Generate captions, voiceovers, videos |
| Frontend | Next.js 14 (separate repo) | Public listing site + agency dashboard |
| Auth | Django SimpleJWT | JWT-based authentication for API |
| Payments | Stripe or CMI (Morocco gateway) | Subscription billing |
| Email | Mailgun / SendGrid | Transactional emails |
| Hosting | Hetzner VPS (backend) + Vercel (frontend) | Cost-efficient production hosting |
| CI/CD | GitHub Actions | Auto-deploy on push to main |
| Containerization | Docker + Docker Compose | Consistent local and prod environments |
| Monitoring | Sentry + Grafana + Prometheus | Error tracking and metrics |

# 3. Database Schema

Below is the complete database design. Every table maps to a Django model. Design follows normalization principles with strategic denormalization for performance.

## 3.1 Core Models

### 3.1.1 Property

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key, auto-generated |
| yakeey_id | CharField(20) | Original ID from Yakeey e.g. CA008888 |
| listing_type | CharField | SALE or RENT |
| property_type | CharField | FLAT, TERRAIN, COMMERCIAL_BUILDING, VILLA |
| transaction_type | CharField | SALE or RENT |
| status | CharField | LISTED, SOLD, RENTED, ARCHIVED |
| price | DecimalField | Price in MAD |
| currency | CharField(5) | DH default |
| area | DecimalField | Total area in m2 |
| living_area | DecimalField | Habitable area in m2 (nullable) |
| rooms | IntegerField | Number of bedrooms |
| bathrooms | IntegerField | Number of bathrooms |
| toilets | IntegerField | Number of toilets |
| floor | IntegerField | Unit floor number (nullable) |
| total_floors | IntegerField | Total floors in building (nullable) |
| construction_year | IntegerField | Year built (nullable) |
| furnished | BooleanField | Is furnished |
| is_new | BooleanField | New construction |
| description | TextField | Full description text |
| general_state | CharField | GOOD, FAIR, TO_BE_RENOVATED, NEW |
| view | CharField | CLEAR_VIEW, SEA_VIEW etc (nullable) |
| latitude | DecimalField(9,6) | GPS latitude |
| longitude | DecimalField(9,6) | GPS longitude |
| city | ForeignKey -> City | City reference |
| district | ForeignKey -> District | District reference |
| neighborhood | ForeignKey -> Neighborhood | Neighborhood reference |
| main_address | CharField | Street address |
| agency | ForeignKey -> Agency (nullable) | Owning agency if known |
| source | CharField | yakeey, propertyfinder, manual |
| source_url | URLField | Original listing URL |
| registration_fees | DecimalField (nullable) | From priceDetails |
| total_acquisition_cost | DecimalField (nullable) | Total buyer cost |
| is_featured | BooleanField default False | Priority listing (paid) |
| is_verified | BooleanField default False | Verified by agency |
| views_count | IntegerField default 0 | Page view counter |
| created_at | DateTimeField auto_now_add | Record creation timestamp |
| updated_at | DateTimeField auto_now | Last update timestamp |
| listed_at | DateTimeField | When listing was published |

### 3.1.2 PropertyImage

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| property | ForeignKey -> Property | Parent property |
| url | URLField | CDN URL of image |
| s3_key | CharField (nullable) | Our S3 storage key after download |
| order | IntegerField default 0 | Display order |
| is_main | BooleanField default False | Is the cover/hero image |
| created_at | DateTimeField auto_now_add | Upload timestamp |

### 3.1.3 PropertyFeatures (OneToOne with Property)

One row per property storing all boolean amenities as BooleanFields. Fields include: elevator, underground_parking, outdoor_parking, terrace, balcony, garden, private_garden, pool, private_pool, gym, sauna, security_guard, intercom, gated_community, equipped_kitchen, american_kitchen, laundry_room, storage_space, concierge, janitor, fiber, air_conditioning, central_heating, electric_water_heater, gas_water_heater, fireplace, maid_room, and 20+ more mirroring the features_ columns from Yakeey.

### 3.1.4 Agency

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| name | CharField(200) | Agency name |
| phone | CharField(20) | Primary contact phone |
| whatsapp | CharField(20) | WhatsApp number (nullable) |
| email | EmailField (nullable) | Agency email |
| website | URLField (nullable) | Agency website |
| logo_url | URLField (nullable) | Agency logo |
| city | ForeignKey -> City | Primary city of operation |
| is_verified | BooleanField default False | Verified on our platform |
| subscription_plan | ForeignKey -> SubscriptionPlan (nullable) | Active paid plan |
| subscription_expires_at | DateTimeField (nullable) | Plan expiry date |
| created_at | DateTimeField auto_now_add | Registration date |
| source | CharField | propertyfinder, manual, self_registered |
| propertyfinder_id | CharField (nullable) | ID on PropertyFinder.ma |

### 3.1.5 Location Models

| Model | Fields | Notes |
| --- | --- | --- |
| Country | id, name, code (MA) | Fixed to Morocco initially |
| City | id, name, country, latitude, longitude, slug | Casablanca, Rabat, Marrakech... |
| District | id, name, city, slug | Maarif, Gauthier, Ain Sebaa... |
| Neighborhood | id, name, district, slug, latitude, longitude | Finest granularity for map |

### 3.1.6 User & Agency Account

| Field | Type | Description |
| --- | --- | --- |
| id | UUID (PK) | Primary key |
| email | EmailField unique | Login email |
| password | Hashed | Django password hashing |
| first_name / last_name | CharField | Full name |
| role | CharField | admin, agency_owner, agency_agent, viewer |
| agency | ForeignKey -> Agency (nullable) | Linked agency |
| is_active | BooleanField | Account active status |
| last_login | DateTimeField | Last login timestamp |
| created_at | DateTimeField auto_now_add | Registration date |

### 3.1.7 Analytics & Tracking

| Model | Key Fields | Purpose |
| --- | --- | --- |
| PropertyView | property, ip_address, user_agent, referrer, created_at | Track every listing page view |
| PropertyClick | property, click_type (call/whatsapp/email), created_at | Track contact button clicks |
| AgencyAnalyticsSummary | agency, date, views, clicks, leads, top_property_id | Daily aggregated stats for dashboard |
| SocialPost | property, platform, post_url, posted_at, likes, shares, views | Track social media performance |
| LeadEvent | property, agency, phone, source, created_at | Track inbound lead calls/messages |

### 3.1.8 Subscription & Payments

| Model | Key Fields | Purpose |
| --- | --- | --- |
| SubscriptionPlan | id, name, price_monthly, features (JSON), max_listings, has_analytics | Plan definitions |
| AgencySubscription | agency, plan, status, started_at, expires_at, stripe_sub_id | Active subscriptions |
| Payment | agency, amount, currency, status, gateway, gateway_payment_id, created_at | Payment records |

# 4. Django Project Structure

The project follows a modular app structure. Each app has a single responsibility.

| App / Directory | Responsibility |
| --- | --- |
| config/ | settings.py, urls.py, wsgi.py, asgi.py — project configuration |
| apps/properties/ | Property model, serializers, viewsets, filters, search logic |
| apps/agencies/ | Agency model, user model, auth endpoints, agency profile management |
| apps/locations/ | Country, City, District, Neighborhood models + geocoding utilities |
| apps/analytics/ | View/click tracking, aggregation tasks, dashboard data endpoints |
| apps/media_engine/ | AI media generation tasks, video rendering, caption generation |
| apps/social/ | Social posting logic, platform integrations, scheduling |
| apps/subscriptions/ | Plans, billing, Stripe webhook handlers, feature gating |
| apps/scraper/ | Data ingestion from Yakeey parquet, PropertyFinder scraper, data cleaning |
| apps/notifications/ | Email, WhatsApp, push notification sending |
| apps/admin_panel/ | Custom Django admin views and bulk operation tools |
| common/ | Shared utilities: pagination, permissions, mixins, validators |
| celery_app.py | Celery configuration and task routing |

## 4.1 settings.py Key Configuration

Use environment-based settings with python-decouple or django-environ. Split into:

- base.py — shared settings

- development.py — DEBUG=True, local DB, no S3

- production.py — DEBUG=False, S3 storage, Sentry, Redis cache

Critical settings to configure:

INSTALLED_APPS: rest_framework, corsheaders, django_filters, celery, storages

REST_FRAMEWORK: JWT auth, pagination class, throttling

DATABASES: PostgreSQL with connection pooling (django-db-geventpool)

CACHES: Redis backend for all cache operations

CELERY_BROKER_URL: redis://localhost:6379/0

DEFAULT_FILE_STORAGE: storages.backends.s3boto3.S3Boto3Storage

CORS_ALLOWED_ORIGINS: Your Next.js frontend domains

# 5. Complete API Endpoints (DRF)

All endpoints follow REST conventions. Authenticated endpoints require Bearer JWT token in Authorization header.

## 5.1 Properties API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/properties/ | Public | List properties with filters, pagination, sorting |
| GET | /api/v1/properties/{id}/ | Public | Single property detail with all data |
| GET | /api/v1/properties/search/ | Public | Full-text search across title, description, address |
| GET | /api/v1/properties/featured/ | Public | List of featured/priority properties |
| GET | /api/v1/properties/similar/{id}/ | Public | Similar properties (same neighborhood + type) |
| POST | /api/v1/properties/ | Agency | Create new listing (for self-listed agencies) |
| PATCH | /api/v1/properties/{id}/ | Agency/Admin | Update property (only own listings) |
| DELETE | /api/v1/properties/{id}/ | Admin | Soft-delete a listing |
| POST | /api/v1/properties/{id}/track-view/ | Public | Record a property page view |
| POST | /api/v1/properties/{id}/track-click/ | Public | Record a contact button click |

## 5.2 Properties Filter Parameters

| Parameter | Type | Example |
| --- | --- | --- |
| city | String | ?city=casablanca |
| neighborhood | String | ?neighborhood=gauthier |
| listing_type | String | ?listing_type=SALE |
| property_type | String | ?property_type=FLAT |
| price_min / price_max | Integer | ?price_min=500000&price_max=2000000 |
| area_min / area_max | Integer | ?area_min=80&area_max=200 |
| rooms | Integer | ?rooms=3 |
| furnished | Boolean | ?furnished=true |
| features | Comma list | ?features=elevator,pool,parking |
| ordering | String | ?ordering=-price OR ?ordering=area |
| is_featured | Boolean | ?is_featured=true |
| bbox | 4 floats | ?bbox=lon1,lat1,lon2,lat2 (map search) |

## 5.3 Agency & Auth API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register/ | Public | Agency self-registration |
| POST | /api/v1/auth/login/ | Public | Get JWT access + refresh tokens |
| POST | /api/v1/auth/refresh/ | Public | Refresh JWT token |
| POST | /api/v1/auth/logout/ | Auth | Blacklist refresh token |
| GET | /api/v1/agencies/me/ | Agency | Current agency profile |
| PATCH | /api/v1/agencies/me/ | Agency | Update agency profile |
| GET | /api/v1/agencies/{id}/listings/ | Public | All listings for a public agency |
| GET | /api/v1/agencies/me/analytics/ | Agency | Dashboard analytics data |
| GET | /api/v1/agencies/me/leads/ | Agency | Inbound leads list |

## 5.4 Subscriptions & Payments API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/subscriptions/plans/ | Public | List all available subscription plans |
| POST | /api/v1/subscriptions/subscribe/ | Agency | Start subscription (creates Stripe session) |
| POST | /api/v1/subscriptions/cancel/ | Agency | Cancel current subscription |
| GET | /api/v1/subscriptions/status/ | Agency | Current plan and expiry status |
| POST | /api/v1/webhooks/stripe/ | Stripe | Stripe payment event handler |
| POST | /api/v1/properties/{id}/boost/ | Agency | Purchase single listing social boost |

## 5.5 Location & Search API

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/v1/locations/cities/ | Public | All cities with property counts |
| GET | /api/v1/locations/districts/ | Public | Districts filtered by ?city= |
| GET | /api/v1/locations/neighborhoods/ | Public | Neighborhoods filtered by ?district= |
| GET | /api/v1/locations/map-clusters/ | Public | Property clusters for map view |
| GET | /api/v1/stats/market/ | Public | Market stats: avg price per city/type |

# 6. Data Pipeline & Scraping System

## 6.1 Phase 1 — Yakeey Parquet Import

The Yakeey parquet file is the seed data. A one-time (then periodic) import script processes it into clean database records.

### Step-by-Step Yakeey Import Process

- Install: pip install pandas pyarrow Pillow requests

- Create management command: python manage.py import_yakeey --file=Yakeey.parquet

- Command logic:

  - Read parquet with pandas into DataFrame

  - For each row: clean + normalize all fields

  - Parse location JSON from internalAddresses column

  - Get or create City, District, Neighborhood records

  - Create or update Property record (upsert on yakeey_id)

  - Parse photos JSON array — create PropertyImage records

  - Map features_ columns to PropertyFeatures record

  - Map priceDetails_ to registration fee fields

  - Fix encoding issues (Ã© = e, Ã€ = A) using ftfy library

- Run in batches of 500 rows with transaction.atomic() for safety

- Log import stats: total rows, created, updated, skipped, errors

Important: The description text in the parquet has UTF-8 encoding issues (Ã© instead of e). Use the ftfy Python library to fix all text before saving to DB.

## 6.2 Phase 2 — PropertyFinder.ma Scraper

This scraper runs via n8n schedule + Python/Playwright to collect agency contact data missing from Yakeey.

### Scraper Architecture

| Component | Technology | Role |
| --- | --- | --- |
| Scheduler | n8n Cron (daily 3 AM) | Triggers scraping job |
| HTTP Client | httpx + playwright (for JS-rendered pages) | Fetch listing pages |
| Parser | BeautifulSoup4 or Parsel | Extract structured data from HTML |
| Rate Limiter | Redis + token bucket | Max 1 request per 2 seconds |
| Deduplication | Redis SET of scraped IDs | Skip already-scraped listings |
| Storage | Django management command / DRF endpoint | Write results to DB |
| Proxy Rotation | Optional: rotating residential proxies | Avoid IP blocks |

### Fields to Extract from PropertyFinder.ma

- Agency name

- Agency phone number

- Agency WhatsApp number

- Agency email (if visible)

- Agency logo URL

- PropertyFinder agency profile URL

- Property reference ID (to match with Yakeey data)

- Listing price + area + neighborhood (for cross-matching)

### Matching Logic (Yakeey <-> PropertyFinder)

Since there is no shared ID, match properties using:

- Neighborhood + approximate area (within 5%) + listing type + price (within 10%)

- If 3 of 4 match: high confidence — link agency to property

- If 2 of 4 match: store as possible match — require manual review

- Store match confidence score on Property.agency_match_confidence field

# 7. Celery Background Tasks

All heavy, slow, or scheduled work runs as Celery tasks — never in the request/response cycle.

| Task Name | Trigger | What It Does |
| --- | --- | --- |
| import_yakeey_batch | Manual / n8n webhook | Import batch of Yakeey records into DB |
| run_propertyfinder_scrape | Daily cron 3 AM | Scrape PropertyFinder.ma for agency contacts |
| match_agencies_to_properties | After scrape completes | Run matching algorithm, link agencies |
| generate_listing_video | On new property import | Create AI video for property |
| generate_social_caption | On new property import | GPT-4 generates caption in French/Arabic |
| schedule_social_posts | Daily 9 AM | Queue posts for today across all platforms |
| post_to_instagram | Per listing / scheduled | Post reel to Instagram via Graph API |
| post_to_facebook | Per listing / scheduled | Post to Facebook page |
| post_to_tiktok | Per listing / scheduled | Post video to TikTok |
| aggregate_analytics | Daily midnight | Summarize views/clicks into AgencyAnalyticsSummary |
| send_lead_notification | On contact click | Email/WhatsApp agency about new lead |
| sync_subscription_status | Hourly | Check Stripe for subscription changes |
| refresh_property_images | Weekly | Re-download images from Yakeey CDN to S3 |
| send_weekly_agency_report | Every Monday 8 AM | Email agencies their weekly analytics |
| cleanup_old_analytics | Monthly | Archive analytics older than 12 months |

# 8. AI Media Generation Engine

This is the core differentiator. Every property gets automatically generated media content without manual work.

## 8.1 Media Generation Pipeline (per property)

- Trigger: New property saved to DB (post_save signal or import task)

- Step 1 — Caption Generation (GPT-4):

  - Input: property details (type, area, rooms, neighborhood, price, features)

  - Output: 3 captions — French short (Instagram), Arabic short (Facebook), French long (website SEO)

  - Also generate: hashtags list, property headline, short description

- Step 2 — Image Selection:

  - Pick best 5 images from PropertyImage records (main image first)

  - Download from Yakeey CDN to local temp storage

- Step 3 — Video Generation (FFmpeg):

  - Slideshow of 5 images with Ken Burns effect (pan + zoom)

  - Overlay: property price, area, neighborhood, rooms in branded lower-third

  - Background music: royalty-free track from local library

  - Duration: 30 seconds for Reels, 60 seconds for YouTube

  - Output: MP4 1080x1920 (vertical) + 1080x1080 (square)

- Step 4 — Upload to S3:

  - Store video at: media/videos/{property_id}/reel.mp4

  - Store square at: media/videos/{property_id}/square.mp4

- Step 5 — Update DB:

  - Save video URLs to Property.reel_url and Property.square_video_url

  - Set media_generated_at timestamp

- Step 6 — Queue Social Posts (if social_posting_enabled)

## 8.2 FFmpeg Video Command

ffmpeg -framerate 1/6 -pattern_type glob -i 'images/*.jpg' \

-vf 'zoompan=z=1.05:d=180,scale=1080:1920,setsar=1' \

-c:v libx264 -t 30 -pix_fmt yuv420p output.mp4

## 8.3 Caption Prompt Template (GPT-4)

System: You are a real estate copywriter for the Moroccan market. Generate engaging property listing captions in the requested language. Always include price, area, and neighborhood. Keep Instagram captions under 150 characters. Include 10 relevant hashtags. Respond in JSON with keys: caption_fr, caption_ar, hashtags, headline.

# 9. Social Media Distribution System

## 9.1 Platform Strategy

| Platform | Format | Frequency | Content |
| --- | --- | --- | --- |
| Instagram | Reel (vertical video) + Carousel | 3x per day | Top listings, neighborhood highlights |
| Facebook | Video post + photo album | 2x per day | Detailed listing posts with full description |
| TikTok | Short vertical video (15-30s) | 2x per day | Fast-paced property tours |
| YouTube Shorts | 60s vertical video | 1x per day | Property walkthroughs |
| YouTube | Long-form neighborhood guide | 1x per week | Area overview videos (future phase) |

## 9.2 Posting Architecture

Social posting uses a queue system to avoid bursting API limits and to spread posts optimally throughout the day.

- Celery Beat runs schedule_social_posts at 9 AM daily

- Task fetches properties queued for social posting (status=pending_social)

- For each property: creates SocialPost records for each platform

- Individual platform tasks execute at staggered times throughout the day

- After posting: update SocialPost with post_url, status=posted

- n8n monitors for failures and retries after 1 hour

## 9.3 APIs Required

| Platform | API | Setup Needed |
| --- | --- | --- |
| Instagram | Meta Graph API v18 | Meta Business Account + Instagram Professional Account + App approval |
| Facebook | Meta Graph API v18 | Same Meta App as Instagram |
| TikTok | TikTok Content Posting API | TikTok Developer Account + Content Posting API access |
| YouTube | YouTube Data API v3 | Google Cloud project + OAuth2 for YouTube channel |

# 10. Agency Dashboard

The agency dashboard is a private portal accessible after login. It shows analytics, manages listings, and handles subscription.

## 10.1 Dashboard Sections

| Section | What Agency Sees |
| --- | --- |
| Overview | Total views, clicks, leads this month vs last month with trend arrows |
| Listings | All their properties: view count, click count, days listed, status |
| Analytics | Line charts: daily views over 30 days. Bar chart: views by listing. |
| Leads | Table of inbound contacts: date, phone (masked), source, property |
| Social Performance | Which posts got most views/engagement on each platform |
| Subscription | Current plan, renewal date, usage vs limits, upgrade button |
| Promote Listings | One-click buttons to boost a listing (triggers payment flow) |
| Profile Settings | Edit agency name, phone, whatsapp, logo, email |

## 10.2 Analytics API Response Example

GET /api/v1/agencies/me/analytics/?period=30d

{

'summary': { 'total_views': 1240, 'total_clicks': 87, 'total_leads': 12 },

'daily_views': [{'date': '2026-04-01', 'views': 42}, ...],

'top_listings': [{'id': 'CA008888', 'views': 310, 'clicks': 22}, ...],

'by_platform': {'instagram': 540, 'facebook': 320, 'direct': 380 }

}

# 11. Build Phases & Milestones

## Phase 1 — Foundation (Weeks 1-3)

| Task | Owner | Output |
| --- | --- | --- |
| Django project setup + Docker Compose | Hamza | Running local environment |
| All models created + migrations | Hamza | DB schema complete |
| Yakeey parquet import command | Hamza | All listings in DB |
| DRF serializers for Property, Agency, Location | Hamza | JSON API working |
| Properties list + detail endpoints with filters | Hamza | Browsable API |
| JWT auth endpoints (register, login, refresh) | Hamza | Auth working |
| Basic Django admin configured | Hamza | Admin panel usable |
| Deploy to Hetzner VPS with Nginx + Gunicorn | Hamza | Live staging URL |

## Phase 2 — Platform Core (Weeks 4-6)

| Task | Owner | Output |
| --- | --- | --- |
| Next.js frontend: listing page + search + filters | Hamza | Public website live |
| Property detail page with map + images gallery | Hamza | Full listing page |
| Analytics tracking (view + click events) | Hamza | Tracking working |
| Celery + Redis setup + task queue | Hamza | Background jobs running |
| PropertyFinder.ma scraper (Phase 1: manual run) | Hamza | Agency contacts collected |
| Agency matching algorithm | Hamza | Properties linked to agencies |
| Agency dashboard frontend (basic) | Hamza | Dashboard accessible |
| Analytics aggregation Celery task | Hamza | Daily stats computed |

## Phase 3 — Media & Social (Weeks 7-10)

| Task | Owner | Output |
| --- | --- | --- |
| FFmpeg video generation pipeline | Hamza | Videos auto-created per listing |
| GPT-4 caption generation integration | Hamza | Auto-captions in FR + AR |
| S3/R2 storage integration for media | Hamza | Videos stored + CDN served |
| Instagram posting via Meta Graph API | Hamza | Auto-posts to Instagram |
| Facebook posting integration | Hamza | Auto-posts to Facebook |
| Social post scheduling system | Hamza | Daily posting queue working |
| Social performance tracking | Hamza | Likes/views synced back to DB |
| n8n workflow: scrape trigger + failure alerts | Hamza | Automated pipeline |

## Phase 4 — Monetization (Weeks 11-14)

| Task | Owner | Output |
| --- | --- | --- |
| Subscription plans + Stripe integration | Hamza | Payments working |
| Feature gating based on plan (decorators) | Hamza | Free vs paid limits enforced |
| Agency onboarding flow | Hamza | Agencies can self-register |
| Lead notification system (email + WhatsApp) | Hamza | Agencies alerted on leads |
| Priority listing boost purchase flow | Hamza | One-time payments working |
| Agency outreach: contact PropertyFinder agencies | Joseph | First 10 beta agencies |
| Weekly email report to agencies | Hamza | Retention emails automated |
| Production hardening: rate limits, security headers | Hamza | Prod-ready |

# 12. Deployment & Infrastructure

## 12.1 Server Setup (Hetzner VPS)

| Component | Spec | Notes |
| --- | --- | --- |
| VPS | Hetzner CX32 (4 vCPU, 8GB RAM) | Start here, scale up as needed |
| OS | Ubuntu 24.04 LTS | Standard choice |
| Web Server | Nginx (reverse proxy) | Handles SSL termination + static files |
| App Server | Gunicorn (4 workers) | Django WSGI server |
| Process Manager | Supervisor or systemd | Keep Gunicorn + Celery running |
| SSL | Let's Encrypt / Certbot | Free HTTPS certificate |
| Database | PostgreSQL 16 (same VPS Phase 1) | Move to managed DB in Phase 2 |
| Cache/Queue | Redis 7 (same VPS) | For Celery and Django cache |
| Media Storage | Cloudflare R2 (S3-compatible) | Free egress, cheap storage |
| Frontend | Vercel (free tier) | Next.js hosting with CDN |
| n8n | workflow.hostyo.com (existing) | Reuse your existing n8n server |

## 12.2 Docker Compose Services

services:

web:          # Django + Gunicorn

celery:       # Celery worker

celery-beat:  # Celery Beat scheduler

db:           # PostgreSQL

redis:        # Redis

nginx:        # Nginx reverse proxy

## 12.3 GitHub Actions CI/CD Pipeline

- On push to main branch:

  - Run Django tests (pytest)

  - Run linting (flake8 + black)

  - Build Docker image

  - SSH into Hetzner VPS

  - Pull latest code + docker compose up --build

  - Run python manage.py migrate

  - Run python manage.py collectstatic

  - Reload Gunicorn gracefully

# 13. Security Checklist

| Item | Implementation |
| --- | --- |
| SECRET_KEY | Stored in .env, never in code, rotated quarterly |
| DEBUG=False in production | Use environment variable, default to False |
| ALLOWED_HOSTS | Explicitly list production domain only |
| HTTPS only | Nginx redirect all HTTP to HTTPS |
| JWT expiry | Access token: 15 min, Refresh token: 7 days |
| Rate limiting | DRF throttling: 100/hour for public, 1000/hour for auth |
| SQL injection | Django ORM prevents by default — never use raw SQL |
| CORS | Only allow frontend domain in CORS_ALLOWED_ORIGINS |
| Sensitive data | Phone numbers masked in analytics API (show last 4 digits only) |
| File uploads | Validate MIME type + file size. Reject non-image uploads. |
| Admin panel | Change /admin/ URL to custom path. Restrict by IP if possible. |
| Dependency security | Run pip audit weekly in CI pipeline |
| Environment variables | All secrets in .env, use python-decouple to load |
| Database backups | Automated daily backup to S3 with 30-day retention |

# 14. Joseph's Responsibilities

This section defines exactly what Joseph needs to contribute while Hamza handles all technical execution.

| Task | When | Deliverable |
| --- | --- | --- |
| Share full Yakeey parquet dataset | Week 1 | The .parquet file sent to Hamza |
| Define target cities priority order | Week 1 | List: Casablanca first, then Rabat, Marrakech... |
| Review MVP listing page design mockup | Week 2 | Feedback on UI/UX within 48 hours |
| Create Instagram + Facebook + TikTok accounts | Week 3 | Platform accounts ready for API connection |
| Research PropertyFinder.ma agency listings manually | Week 2 | List of 20 agencies with contact info |
| Define content strategy for social posts | Week 4 | Which neighborhoods to focus on first |
| Reach out to first 10 agencies for beta testing | Week 8 | At least 3 agencies agreed to try platform |
| Set up UK Ltd company (1st Formations) | Week 4 | Company registered, bank account open |
| Handle all client-facing communication in French/Arabic | Ongoing | Agency relationship management |
| Identify market trends / neighborhoods trending in Morocco | Ongoing | Weekly market notes to inform content |
| Collect agency feedback from beta users | Week 10 | Feature requests + pain points document |

# 15. Monthly Cost Estimate (At Launch)

| Service | Cost/Month | Notes |
| --- | --- | --- |
| Hetzner CX32 VPS | ~$15 | Django + PostgreSQL + Redis + Celery |
| Cloudflare R2 Storage | ~$5 | First 10GB free, then $0.015/GB |
| OpenAI API (GPT-4) | ~$20 | ~1000 caption generations/month |
| ElevenLabs (voiceover) | ~$5 | Optional Phase 2 |
| Mailgun (email) | ~$5 | First 1000/month free |
| Domain name | ~$2 | Annual ~$24/year |
| Vercel (frontend) | $0 | Free tier sufficient for Phase 1 |
| SSL Certificate | $0 | Let's Encrypt is free |
| GitHub Actions CI/CD | $0 | Free tier sufficient |
| n8n (existing server) | $0 | Reuse Hetzner server |
| TOTAL | ~$52/month | Very lean startup cost |

First paying agency at 1,500 MAD/month (~$150 USD) covers 3 months of full infrastructure costs. Goal: break even at 1 agency. Profitable at 3 agencies.

# 16. KPIs & Success Metrics

| Metric | Month 1 Target | Month 3 Target | Month 6 Target |
| --- | --- | --- | --- |
| Properties in DB | 5,000+ | 10,000+ | 20,000+ |
| Daily social posts published | 3 | 6 | 10 |
| Total social followers (all platforms) | 500 | 3,000 | 10,000 |
| Monthly website visitors | 1,000 | 10,000 | 50,000 |
| Agencies contacted | 20 | 100 | 300 |
| Paying agencies | 0 | 3 | 15 |
| Monthly Recurring Revenue (MAD) | 0 | 4,500 | 22,500 |
| Agency dashboard logins/week | 0 | 10 | 50 |

# 17. Immediate Next Steps (This Week)

| # | Action | Owner | Deadline |
| --- | --- | --- | --- |
| 1 | Joseph sends complete Yakeey parquet file to Hamza | Joseph | Today |
| 2 | Hamza creates GitHub repo: realestate-saas-backend | Hamza | Today |
| 3 | Hamza sets up Django project + Docker Compose locally | Hamza | Day 2 |
| 4 | Hamza creates all models + migrations | Hamza | Day 3 |
| 5 | Hamza runs Yakeey import — all data in DB | Hamza | Day 4 |
| 6 | Hamza deploys to Hetzner staging server | Hamza | Day 5 |
| 7 | Joseph creates Instagram + Facebook business accounts | Joseph | Day 3 |
| 8 | Both agree on domain name for the platform | Both | Day 2 |
| 9 | Joseph browses PropertyFinder.ma manually — notes agency info format | Joseph | Day 3 |
| 10 | Schedule weekly call every Monday 10 AM PKT / 8 AM Morocco time | Both | Today |

End of Document — Version 1.0 — May 2026